## Slide 1: Tools and Techniques
Mastering Software Project Management Murali K, Chemuturi, Thomas M. CagelyJr, J. Ross
Prepared by: Sushish Baral

## Slide 2: Contents
Risk assessment and management plan
Create the project plan

## Slide 3: Risk Management
Introduction
Risk identification
Risk projection (estimation)
Risk mitigation, monitoring, and management

## Slide 4: Definition of Risk
A risk is a potential problem – it might happen and it might not
Conceptual definition of risk
  Risk concerns future happenings
  Risk involves change in mind, opinion, actions, places, etc.
  Risk involves choice and the uncertainty that choice entails
Two characteristics of risk
  Uncertainty – the risk may or may not happen, that is, there are no 100% risks (those, instead, are called constraints)
  Loss – the risk becomes a reality and unwanted consequences or losses occur

## Slide 5: Risk Categorization – Approach #1
Project risks
  They threaten the project plan
  Project schedule will slip and that costs will increase
Technical risks
  Threaten the quality and timeliness of the software to be produced
  Implementation may become difficult or impossible
Business risks
  They threaten the viability of the software to be built
  If they become real, they jeopardize the project or the product

## Slide 6: Risk Categorization – Approach #1
Sub-categories of Business risks
  Market risk – building an excellent product or system that no one really wants
  Strategic risk – building a product that no longer fits into the overall business strategy for the company
  Sales risk – building a product that the sales force doesn't understand how to sell
  Management risk – losing the support of senior management due to a change in focus or a change in people
  Budget risk – losing budgetary or personnel commitment

## Slide 7: Risk Categorization – Approach #2
Known risks
  Those risks that can be uncovered after careful evaluation of the project plan, the business and technical environment in which the project is being developed, and other reliable information sources (e.g., unrealistic delivery date)
Predictable risks
  Those risks that are extrapolated from past project experience (e.g., past turnover)
Unpredictable risks
  Those risks that can and do occur, but are extremely difficult to identify in advance

## Slide 8: Reactive vs. Proactive Risk Strategies
Reactive risk strategies
  "Don't worry, I'll think of something"
  The majority of software teams and managers rely on this approach
  Nothing is done about risks until something goes wrong
    The team then flies into action in an attempt to correct the problem rapidly (fire fighting)
  Crisis management is the choice of management techniques
Proactive risk strategies
  Steps for risk management are followed (see next slide)
  Primary objective is to avoid risk and to have a contingency plan in place to handle unavoidable risks in a controlled and effective manner

## Slide 9: Risk Management
Identify possible risks; recognize what can go wrong
Analyze each risk to estimate the probability that it will occur and the impact (i.e., damage) that it will do if it does occur
Rank the risks by probability and impact - Impact may be negligible, marginal, critical, and catastrophic
Develop a contingency plan to manage those risks having high probability and high impact

## Slide 10: Risk Identification
Risk identification is a systematic attempt to specify threats to the project plan
By identifying known and predictable risks, the project manager takes a first step toward avoiding them when possible and controlling them when necessary
Generic risks
  Risks that are a potential threat to every software project
Product-specific risks
  Risks that can be identified only by those a with a clear understanding of the technology, the people, and the environment that is specific to the software that is to be built
  This requires examination of the project plan and the statement of scope
  "What special characteristics of this product may threaten our project plan?"

## Slide 11: Risk Item Checklist
Used as one way to identify risks
Focuses on known and predictable risks in specific subcategories (see next slide)
Can be organized in several ways
  A list of characteristics relevant to each risk subcategory
  Questionnaire that leads to an estimate on the impact of each risk
  A list containing a set of risk component and drivers and their probability of occurrence

## Slide 12: Known and Predictable Risk Categories
Product size – risks associated with overall size of the software to be built
Business impact – risks associated with constraints imposed by management or the marketplace
Customer characteristics – risks associated with sophistication of the customer and the developer's ability to communicate with the customer in a timely manner
Process definition – risks associated with the degree to which the software process has been defined and is followed
Development environment – risks associated with availability and quality of the tools to be used to build the project
Technology to be built – risks associated with complexity of the system to be built and the "newness" of the technology in the system
Staff size and experience – risks associated with overall technical and project experience of the software engineers who will do the work

## Slide 13: Questionnaire on Project Risk
Have top software and customer managers formally committed to support the project?
Are end-users enthusiastically committed to the project and the system/product to be built?
Are requirements fully understood by the software engineering team and its customers?
Have customers been involved fully in the definition of requirements?
Do end-users have realistic expectations?
Is the project scope stable?

## Slide 14: Questionnaire on Project Risk (contd.)
Does the software engineering team have the right mix of skills?
Are project requirements stable?
Does the project team have experience with the technology to be implemented?
Is the number of people on the project team adequate to do the job?
Do all customer/user constituencies agree on the importance of the project and on the requirements for the system/product to be built?

## Slide 15: Risk Components and Drivers
The project manager identifies the risk drivers that affect the following risk components
  Performance risk - the degree of uncertainty that the product will meet its requirements and be fit for its intended use
  Cost risk - the degree of uncertainty that the project budget will be maintained
  Support risk - the degree of uncertainty that the resultant software will be easy to correct, adapt, and enhance
  Schedule risk - the degree of uncertainty that the project schedule will be maintained and that the product will be delivered on time
The impact of each risk driver on the risk component is divided into one of four impact levels
  Negligible, marginal, critical, and catastrophic
Risk drivers can be assessed as impossible, improbable, probable, and frequent

## Slide 16: Risk Projection (Estimation)
Risk projection (or estimation) attempts to rate each risk in two ways
  The probability that the risk is real
  The consequence of the problems associated with the risk, should it occur
The project planner, managers, and technical staff perform four risk projection steps (see next slide)
The intent of these steps is to consider risks in a manner that leads to prioritization
Be prioritizing risks, the software team can allocate limited resources where they will have the most impact

## Slide 17: Seven Principles of Risk Management
Maintain a global perspective
  View software risks within the context of a system and the business problem that is intended to solve
Take a forward-looking view
  Think about risks that may arise in the future; establish contingency plans
Encourage open communication
  Encourage all stakeholders and users to point out risks at any time
Integrate risk management
  Integrate the consideration of risk into the software process
Emphasize a continuous process of risk management
  Modify identified risks as more becomes known and add new risks as better insight is achieved
Develop a shared product vision
  A shared vision by all stakeholders facilitates better risk identification and assessment
Encourage teamwork when managing risk
  Pool the skills and experience of all stakeholders when conducting risk management activities